## Slide 1: AI-driven Traffic Management Sprint 3 presentation

## Slide 2: Agile methods in practice
Subtitle: Applying Agile in AI-driven Traffic Management
Presented by: Staryu

## Slide 3: Introduction to Agile
What is Agile?
  Agile is an iterative approach to software development
  Emphasizes collaboration, flexibility, and continuous improvement
  Allows for adapting to changes throughout the development process
Why we used Agile?
  Agile focuses on delivering value in small, usable increments
  Promotes close collaboration with stakeholders

## Slide 4: Agile Framework - Scrum
Scrum Framework in Agile
  Roles: Product Owner, Scrum Master, Development Team
  Meetings:
    Sprint Planning: Deciding what to achieve during the sprint
    Regular Stand-ups: Quick regular team syncs
    Sprint Review: Demonstrate the work completed
    Sprint Retrospective: Reflect on what went well and what could be improved

## Slide 5: Our Agile Process in Practice
How we adopted Agile in our project
  Sprint-based development
  Regular check-ins to adjust to challenges
  Iterative improvements based on sprint retrospectives
Sprints: We used sprints to break down the project into manageable chunks
  Sprint 1: Focused on building the initial traffic simulation
  Sprint 2: Worked on improving UI, graphics, and began planning for optimization

## Slide 6: Sprint 1 Recap
Sprint 1 Focus
  Developed a basic traffic simulation at one intersection
  Used Java and Swing for the frontend and backend integration
  Discussed changing to a Java-only solution for simplicity after initial Python setup
Sprint Retrospective Highlights
  Improved team communication
  Identified the need for more frequent client meetings
  Set up regular sprint retrospectives to monitor progress

## Slide 7: Sprint 2 Recap
Sprint 2 Focus
  Major improvements to the user interface and graphics
  Made the interface more responsive and adaptable to different screen sizes
  Open discussions about issues, improved internal communication
  Explored the idea of transitioning to Godot for better performance
Sprint Retrospective Highlights
  Identified the need for client feedback to avoid major last-minute changes
  Planned for optimization in Sprint

## Slide 8: Challenges We Faced
Communication Challenges
Early sprints had difficulties with regular communication
Solution: Improved with more frequent team meetings and open discussions about blockers

## Slide 9: Client Involvement
Need for Regular Feedback
Early on, we identified the lack of frequent client feedback as an issue
Regular client input helps ensure alignment with expectations and reduces rework
Action Taken
Scheduling more regular client meetings
Ensuring timely updates to the client when something takes longer than expected

## Slide 10: Benefits of Agile for Our Team
Frequent Iteration
  Allowed for continuous improvements and feedback-driven changes
  Broke down the project into manageable tasks that were adjusted as needed
Transparency and Accountability
  Regular stand-ups and sprint reviews kept the team aligned
  Retrospectives highlighted areas for improvement, which encouraged accountability

## Slide 11: Sprint 3 Focus
  Nic- Research and implement CI/CD. Focus on Build and Test stages.
  Nicole- Create a class that opens a window for user input.
  Brad-Clean up the project and work on grouping traffic lights for easier management.
  William- Focus on optimizing the overall performance of the simulation.
  Magdalena- Prepare a PowerPoint and Report on Agile

## Slide 12: Conclusion
Agile Success
Agile has helped us manage and adapt to changes quickly
Our iterative approach allowed us to improve steadily while staying aligned with our goals